Pyro Development Roadmap
(Created from the Development List)
Submitted by
Apollo Demetrious Sharpe, Sr.
0.1
- Start documentation for kernelspace
  - Add doxygen comments to each function
Correctly identify the system as “Pyro” & the kernel as “Ember” with the correct version numbers
  - This includes correctly implementing uname
- Implement kernelspace as 64-bit system
- Upgrade to grub2
  - Completely transition from Grub legacy to Grub2
- Add cpp support
- Write new code for portability (from scratch)
  - Keep platform dependent code separate from platform independence code
0.2
- Fix virtual memory mapping
  - Add M:N virtual memory mapping
  - Remove hardcoded 2GB limit
- Add module support
  - Dynamic loading & unloading
- Add full vfs/vnode interface
  - Separate the responsibilities of the vfs & vnode systems
0.3
- Create object oriented driver infrastructure
  - Rebase drivers in cpp
- Rebase all on standard driver class with module support
  - All driver objects should be based on a standard object that is easily managed
- Add memory management driver support
  - Create plugin API for custom memory management for specific devices
- Add wireless networking support
  - Current network stack does not support wireless networking
0.4
- Flesh out networking stack into a full subsystem
  - Possibly replace core networking functionality with a more mature stack
- Add driver events
  - Create framework for devices to send notifications to userspace (e.g. hotswap devices)
- Modify PCI busmanager to reference PCI vendors & IDs from a text file
  - Use file of IDs from pci-ids.ucw.cz
  - Parse file into a more usable form
- Refactor PCI busmanager
  - PCI busmanager should be a generic busmanager
  - Refactor AGP busmanager into derivative of PCI busmanager
  - Create PCI-X busmanager derived from PCI busmanager
  - Create PCIe busmanager derived from PCI busmanager

0.5
- USB
  - Update usb stack to latest libusb
  - Create framework for userspace USB drivers (i.e. HID devices)
- Refactor USB HID driver
  - Implement a plugin-based system with individual plugin for all types of HID devices
  - Keyboard & mouse driver need to be individual drivers
  - Implement joystick driver
- Create i2c busmanager
  - Provide support for common devices
  - Create plugin API for driver plugins
0.6
- Create FireWire busmanager
  - Structure it similarly to the modified USB busmanager
- Create Bluetooth busmanager
  - Structure it similarly to the modified USB busmanager
- Clicking on text should have specific effects
  - Double clicking – select word
  - Triple clicking – select line
  - Quad clicking – select entire passage
- Email
  - Rename Whisperer to Email
- Replace Aview with ImageViewer
  - Replace AView, with Jonas' much more advanced ImageViewer
- Add IPv6 protocol
  - Current network stack does not support IPv6
0.7
- Implement new loading screen
  - Replace the console-based loader with a GUI-based loader
- Button bar – Framework: Bars
  - Standard buttons should always be in a consistent order
    - OK, Cancel, Close, etc.
- Status bar – Framework: Bars
  - Specific types of status bars
    - Create status bars for specific usages
- file requester dialog – Framework: Dialogs
  - Needs to be split out from libpyro
- file access menubar – Framework: Menus
  - Implement file menubar using commonly used file functions (new, open, save, saveall)
- editing menubar – Framework: Menus
  - Implement editing menubar using commonly used editing functions (cut, copy, paste, undo, redo)

0.8
- calendarview – Framework: Views
  - Needs to be split out from libpyro
- Archiver
  - A new version of Archiver
- Downloader
  - A downloader app that will use "wget"
- file browser view (directoryview) – Framework: Views
  - Needs to be split out from libpyro
  - Boot drive should always be listed first in file manager
- disk view – Framework: Views
  - Disk partition creation, destruction, & cloning
  - Disk formating
0.9
- Start documentation for userspace
  - Add doxygen comments to each function
- Implement userspace as 64-bit system
- Servermanager
  - Server starting/stopping/restarting
  - Keep track of each server's port
  - Create standard server class
- Printserver
  - Manages print queue
  - Manage print protocols (via plugins)
  - Manage printing formats (via plugins)
- libprint
  - Control interface for Printserver
  - Printing API for integrated printing support
0.10
- Notificationserver
  - Base off of standard server class
  - Displays notifications on the desktop
    - Organizes notifications from apps & other sources
    - Displays notifications in chronological order
    - Notifications displayed based on configuration
    - Notifications displayed or hidden based on priority
- Daemonserver
  - Base off of standard server class
  - Binaries go into: /system/extentions/services/
    - /system/services/SERVICENAME/start
      - When a service is launched, it doesn't do anything, untill it's told to "start".
    - /system/services/SERVICENAME/stop
      - A service can be told to "stop" doing whatever it's doing, but will still be running.
    - /system/services/SERVICENAME/restart
      - A "restart" should "terminate", launch, and "start" the service.
    - /system/services/SERVICENAME/terminate
      - To stop a service completely, it should be told to "terminate".
    - /system/services/SERVICENAME/pause
      - In some services it may be practical to support "pause", instead of having to call "stop" and "start".
    - /system/services/SERVICENAME/configure
      - The service should show a configuration window
0.11
- Web browser
  - Port Netsurf or WebKit
  - Or rewrite ABrowse
- Improve POSIX tools
  - POSIX commandline tools need to be double checked for correct options, functionality, & return codes
- Processserver
  - Base off of standard server class
  - Split process management out into a separate process server
  - Manage all processes, including waiters (but not servers)
0.12
- Inputserver
  - Rebase off of standard server class
- libinput
  - API for connecting to Inputserver as a client
  - Create joystick/gamepad framework as a plugin
- Volumeserver(LVM)
  - Rebase off of standard server class
  - Add auto-mounting support
- libstorage
  - Control interface for Volumeserver
  - Contains disk management API
  - Contains partition management API
  - Contains volume management API
0.13
- volume view – Framework: Views
  - Based on Volumeserver (via libstorage)
- Improve Text Editor
  - Rename from Aedit to Editor
  - Fix find/replace functionality & GUI
- Update or replace init program
  - Could possibly directly run the Servermanager & start other programs via the Processserver

0.14
- Add UDF support
  - Unify with CD-ROM support
- PDF viewer
  - Xpdf needs to be replaced
    - It is very primitive & is prone to crashing
    - The GUI it very basic & not very helpful
    - Needs to optionally display side index panel
    - Needs to present entire document as one scrollable view
- Remove hard-coded icons & pointers from all servers
  - Icons & pointers should be dynamically loadable (& reloadable)
- Remove hard-coded icons & pointers from all libraries
  - Icons & pointers should be dynamically loadable (& reloadable)
0.15
- Implement screensaver infrastructure
- Create Inputmanager plugin to start screensaver when no input is entered for a specified timelimit
- Pause plugin while during video/movie & gameplay
- Create at least 3 screensavers (with settings)
- Task Switcher
  - Pressing Alt + Tab opens task switcher & selects current foreground app
  - Releasing Alt closes task switcher
  - Holding Alt keeps task switcher open
  - Pressing Tab selects next app in the list
  - Pressing Shift + Tab selects previous app in the list
  - Switching to app that's on another desktop also switches desktops
0.16
- Fix (or rewrite) AFS
  - Track down bugs that cause whole partition to be unusable
  - Increase formatable size of AFS drive past 128GB
Add reloading ability to bitmap class
  - Facilitates theme management
- Add option to back bitmap class with video card memory
  - Facilitates using accelerated functions on bitmap data
- Add theme (decor, icons, fonts, cursors) support
  - Create cache for GUI elements
- Add xml support for settings files
  - Use xml as the backing store for all settings files
  - Implement option to store file as binary data
- Add scalable icon support (maybe SVG or our own format)
  - Provide an alternative for the current need of loading multiple sizes of the same icon
- Add tooltips support
  - Implement tooltips that popup when mouse hovers over an application's GUI element
- Add splash screen support
  - Implement splash screen to popup while application is loading
- Add modal window support
  - When modal window is active for current application, none of it's other windows should respond to user input -only the modal window should respond to user input
  - If modal window is active, selecting application from the Dock's taskbar brings all of it's windows to the foreground -with the modal window on top
  - Modal windows do not show up as additional windows on the Dock's taskbar
  - Most applications' dialog windows should be modal windows
0.17
Improve time support
  - Add GetWeek() to os::DateTime
  - Add timezone support
  - Add automatic daylight savings time support
- Add more drop down GUI elements
  - Base these on DropdownMenus
    - ListBox
    - DropDownList
    - ComboBox
- Modify DropdownMenu's behavior
  - Change DropdownMenu so it's activated no matter where you click. Now, you have to click on the arrow on the right.
- Add radiomenu
  - Implement Radiomenu as a menu item
- Modify Tabview
  - Add context menu to tabs
  - Add optional close icon to tabs
  - Add support to display tabs along the sides & bottom of view
- Rewrite Treeview as it's own class
  - Maybe as a list of Listviews
- Implement proper multi-select for Listview & Treeview
  - holding shift or ctrl while selecting process should also select all of its threads
  - holding shift while selecting multiple threads selects all of the threads between the first & last threads selected, inclusively
  - holding ctrl while selecting multiple threads selects all of those threads simultaneously
- Add module support in utils section
  - Implement standard way for applications to use their own plugins
0.18
- Desktop Switcher
  - Hovering mouse over Dock plugin opens mini switcher view to allow instant selection from all desktops
- Dock
  - Fix sizing & layout issues for dock side positionings
  - Fix sizing & layout issues for dock plugins
  - Add optional secondary dock that holds most recently used (& pinned) apps
  - Store menu entries as attribute list for /Applications directory
  - Dedicate a thread to reading executables list on tarballed apps & copying them to menu entries attribute list
  - Activate Pyro menu when Windows key is pressed
- FileBrowser
  - Renamed from EfileBrowser
  - Rebase on views obtained from various frameworks
- Desktop independence
  - All desktops should optionally be able to have different backgrounds, icons, layouts, and taskbars within the Dock
  - Secondary dock (with recently used apps) should also be based on desktop independence
- Update (or re-port) BFS
  - BFS needs to work with new filesystem infrastructure
0.19
- Preferences
  - Create actual Preferences application
    - Preferences for specific elements of the OS will be implemented as plugins
    - Consistent look & feel for all preference plugins
- Add support for tarballed filesystem
  - To allow applications to be stored as tarballs in the Applications directory
- Create DRM servicemanager
  - Central hub between userspace & kernel 3D drivers
- Port DRM drivers (for 3D)
  - Port as driver objects that plug into DRM servicemanager
0.20
- Installer
  - GUI based
  - Based on views obtained from various frameworks
  - Plugin-based architecture based on profiles
  - Can be used to install whole OS & portions of the OS (depending on profile used)
- Disk Tools
  - Based on libstorage
  - Formatting, resizing, partitioning, etc.
  - Mounting/unmounting drives (manually or automatically)
- CD/DVD Tools
  - Replace cdrtools with cdrkit
- Revamp System tool
  - Process Manager
    - Show processes & threads in Treeview
  - Profiler
    - Display resource allocations in realtime
    - Adjust the layout to make graphs more symmetrical and visually pleasing
  - Device Manager
    - Add detailed view for each device
0.21
Create plugin architecture for to allow libGL to dispatch to multiple OpenGL implementations
- Port Mesa3d & Gallium3d
  - Plugin to libGL
- Finish developing PyroGL (TinyGL)
  - Plugin to libGL
  - Create driver API
    - Create software driver
    - Create hardware accelerated driver
0.22
- Create OSS servicemanager
  - Central hub between userspace & kernel sound drivers
- Port OSS drivers (for sound)
  - Port as driver objects that plug into OSS servicemanager
0.23
- Displayserver (was Appserver)
  - Rebase off of standard server class
  - Remove input drivers & replace with pseudo-driver to accept input from inputserver
  - Add option for requesting display memory for bitmaps
  - Use Cairo library for rendering to OpenGL textures
  - Use OpenGL to build composite images
  - Add full screen support as an alternative to windows
  - Split process management out into a separate process server
0.24
- Add OpenAL interface to OSS drivers
- Create plugin architecture for to allow libAL to dispatch to multiple OpenAL implementations
- Mediaserver
  - Rebase off of standard server class
  - Design new architecture
    - Could possibly use the rewrite done by Vanders as the basis
  - Add OpenAL driver
  - Add support for a "direct to OpenAL" channel
- libmedia
  - API for new Mediaserver
0.25
- Multimedia manager/player
  - Create a replacment for Coldfish
- Port VLC
- libSDL
  - Update SDL to support updated media capabilities of Pyro
0.26
IDE
  - Port Code::Blocks
  - Finish Brisingr
1.0
- Desktop needs a facelift
  - Modify or replace current desktop
- Desktop needs to be more integrated
  - Needs to present a cohesive experience
  - Needs to be consistent
1.0.1
- Port Reiser filesystem
  - Reiser3 and/or Reiser4 filesystem
1.0.2
- Port XFS
  - Non-booting, Read/Write support
1.0.3
- Port ZFS
  - Non-booting, Read/Write support